# Sapiens Agency Demo — Achievements & Missing Artefacts

A status snapshot of what we received from Sapiens, what we built around the gaps, and what would still be valuable to get from them.

Task library: AITSK00030  •  Source root: /workspace/ibmi-agentic/src/Sapiens/  •  Companion docs: Sapiens-Analysis.md, Rebuild.md

## 1. What we achieved

### 1.1 A fully-running Agency Configuration screen on the demo menu

| Option | Title | Driver | Display | Status |
| --- | --- | --- | --- | --- |
| 4 | Agency Configuration | WTAGTCFG (Sapiens SQLRPGLE) | WTAGTCFG 5250 DDS + PUI Rich Display | Runs end-to-end. Grid loads 35 sample agencies. Search filters. Detail panel populates. |
| 5 | Agency Configuration (EJS) | WTAGTCFE (new, free-form RPG) | EJS Rich Display File (agency.html + CSS + JS) | Runs end-to-end with Sapiens-branded UX (navy/orange/cream, DM Sans/Inter). Template fetch works via inline-shim workaround (see §3.3). |

Both options are reachable from MENU (USR0004 and USR0005 message IDs). Cancel/Exit work. Sample data is rich enough to demonstrate filtering and selection.

### 1.2 Sapiens artefacts brought up cleanly

Every Sapiens-supplied artefact that referenced only existing primitives now builds:

- Driver programs: WTAGTCFG.sqlrpgle (the option-4 program) compiles and binds.

- Service-program /COPY modules: All SPR* and SCOPY* copybooks load from the new AITSK00030/QRPGLESRC source physical file.

- DDS: STACTPNL.dspf, WTAGTCFG.dspf, plus the read-only DDS shipped for the other Agency screens (WTAGTASN, WTAGTCON, WTAGTPRI, WTAGTPROD, WTAGTRTFND, WTAGTSRVRT, WTVSTTRK).

### 1.3 Documentation, sample data, and a clean rebuild path

- Sapiens-Analysis.md — exhaustive technical reading of the source drop, including mermaid diagrams of program flow, dependency maps, and a list of unresolved external symbols.

- Rebuild.md — step-by-step guide to recreate the entire stub stack from scratch.

- sqlScripts/ — Python generator + SQL INSERT packages that seed at least 30 representative rows into each reverse-engineered table; runall.sh / runall.sql to load everything in one go.

- documentation/Sapiens-Analysis.docx — Word version of the technical analysis for non-IBM-i stakeholders.

### 1.4 Process learnings captured as memory

Persistent memory records now cover four PUI/EJS gotchas surfaced during this work (Apache cache headers, inline <script> non-execution, proxy/XHR limitation, deployment paths). Future tasks pick these up without re-discovering them.

## 2. What we received from Sapiens

Two artefacts, total:

| File | Type | Contents |
| --- | --- | --- |
| agencysrc.zip | Source bundle | 7 driver RPG/SQLRPG programs, 9 DDS members, 21 /COPY service modules. No PFs, LFs, binding directories, or runtime program objects. |
| Agency Info updated.docx | Word doc | High-level prose describing the Agency module purpose and screen flow. No table layouts, no field-level specs, no record-format documentation. |

## 3. Missing artefacts and how we worked around them

### 3.1 Physical files (DDS/PF source)

| Missing | Why it mattered | How we mitigated | Risk |
| --- | --- | --- | --- |
| WMAGP (Agency master), SMCOP, WMAAP, WDF2P, WMCZP, WDELP | Every driver opens these. Without them, nothing compiles. | Reverse-engineered 19 PFs (wmagp.pf, smcop.pf, wmaap.pf, wdf2p.pf, wmczp.pf, wdelp.pf, plus 13 trigger-related: szq1p, wmahp, wmcmp, wmcdp, wdpap, wamcp, wdehp, wmshp, wxelp, wmemp, sdcmp, wmeap, wibifp) by inferring fields, lengths, and decimals from RPG extName references, F-spec reads, and /COPY data structure templates. | Field layouts are best-guess. If Sapiens' production schemas differ in length, decimal places, or null-capability, the stub PFs will need to be regenerated. |

Ask Sapiens for: the DDS source (*.pf/*.lf) for every file referenced by extName(...) or F specs in the shipped drivers. Even just DSPFFD output for each table would let us verify field-level fidelity.

### 3.2 Logical files

| Missing | Why it mattered | How we mitigated | Risk |
| --- | --- | --- | --- |
| WMAGL, WMAGL1, SMCOL, WMAAL, WDF2L, WMCZL | The drivers read via keyed LFs, not the PFs directly. Without LFs the KEYED open fails and CHAIN/READ semantics are different. | Built six LFs over the reverse-engineered PFs, picking keys based on how each driver uses them (SETLL/CHAIN argument patterns). | If the production LFs include SELECT/OMIT, alternate key sequences, or join LFs we don't know about, runtime filtering will diverge. |

Ask Sapiens for: the LF DDS source. LFs are the only way to know the real index ordering and any built-in record selection.

### 3.3 EJS Rich Display File integration through the demo proxy

| Missing | Why it mattered | How we mitigated | Risk |
| --- | --- | --- | --- |
| A working pattern for EJS templates on this demo environment | The CoderFlow proxy at coderdemo:3000 does not forward XMLHttpRequest fetches to /profoundui/userdata/*, but PUI's runtime fetches EJS templates via XHR. Result: every template URL returned failed to fetch template. | Inlined the agency template content + CSS into a <script> block inside each Genie skin's start.html and patched XMLHttpRequest to synthesize a 200 response for the template URL. | Demo-grade. The "real" fix is server-side (teach the proxy to forward XHR or mount userdata/ differently). The shim lives outside the source repo and would need to be re-applied on a fresh IBM i environment. |

Action item (PL side, not Sapiens): patch the proxy so PUI's XHR template fetches reach Apache like <link>/<script> fetches do.

### 3.4 Service-program runtime objects

| Missing | Why it mattered | How we mitigated | Risk |
| --- | --- | --- | --- |
| Compiled *MODULE/*SRVPGM/*BNDDIR for the SPR* service stack | WTAGTCFG references procedures like runErrorWithBranding, getAtriumUser, qcmdexc_run, runSql, etc. Without bound implementations the binder errors out. | Built sapstubs.rpgle with one no-op or value-returning procedure for every exported prototype, packaged into SAPSTUBS *SRVPGM and registered in STBNDDIR / WTGRPCFG binding directories. | All business logic inside those procedures is absent. Anything that depends on real branding, real Atrium auth, real SQL via the helper, etc., will silently return *BLANKS / 0. The current screens don't depend on the real behaviour, but extending the demo will hit these stubs quickly. |

Ask Sapiens for: the source for the SPR* service programs (or at least exported names and intended return semantics). Even pseudo-code per procedure is enough to flesh out the stubs.

### 3.5 EXTPGM runtime callees

| Missing | Why it mattered | How we mitigated | Risk |
| --- | --- | --- | --- |
| Compiled programs W4020R, SRCHKPGM, RTVCLTID, STRTVDTA, STWRTDTA | WTAGTCFG and other drivers CALL these by name. Missing-program-object errors at run time. | Wrote one-line RPGLE stub modules for each, returning blanks/zeros via the same parameter signature inferred from the caller. | Behavior of these programs is unknown. They appear to be cross-module lookups (client ID retrieval, search dispatch, generic read/write). For a real production port we need them. |

Ask Sapiens for: the source (or at least call-spec documentation) for W4020R, SRCHKPGM, RTVCLTID, STRTVDTA, STWRTDTA.

### 3.6 Sample data

| Missing | Why it mattered | How we mitigated | Risk |
| --- | --- | --- | --- |
| Production-shaped seed rows | Empty tables can't demo filtering, status badges, or counts. | Wrote sqlScripts/gen_sample_data.py and per-table *.sql packages; loaded ≥30 rows into every reverse-engineered PF with realistic agency names, FEINs, contacts, phone numbers, cities/states, and status mixes (A/I/H/P). | Synthetic, not anonymized real data. Distribution may not match what Sapiens' QA scenarios assume. |

Ask Sapiens for: a dev-environment data extract (even 50 obfuscated rows per table) so the demo shows real data shapes.

### 3.7 The WTAGTPRI, WTAGTPROD, WTAGTSRVRT, WTAGTRTFND, WTAGTCON, WTAGTASN, WTVSTTRK drivers

| Missing | Why it mattered | How we mitigated | Risk |
| --- | --- | --- | --- |
| Compiled objects for the other Agency-module screens. Their source IS shipped but they depend on the same missing PFs/LFs/services as WTAGTCFG. | Without these, the only working menu items are 4 and 5. The Word doc references the full screen flow but we can't demo it. | Not yet mitigated. Listed as the next phase if/when the user wants more than the configuration screen. The Sapiens-shipped RPG source is in the repo and ready, the dependency surface is mapped in Sapiens-Analysis.md §3, and the same stubbing pattern would apply. | Effort. Each additional driver pulls in 1-3 more PFs and a handful of /COPY procedures to stub. |

Ask Sapiens for: clarification on whether these drivers share the same data files as WTAGTCFG (likely yes for WMAGP) or open additional tables not yet on our list.

### 3.8 Other smaller gaps (not blocking the current demo)

| Missing | Mitigation |
| --- | --- |
| Trigger-buffer DS layouts referenced by SPRtrigger/SPRtrig (SZQ1P, WMAHP, WMCMP, WMCDP, WDPAP, WAMCP, WDEHP, WMSHP, WXELP, WMEMP, SDCMP, WMEAP, WIBIFP) | Placeholder PFs created so the extName(...) data structures resolve. No trigger logic ever runs in the demo. |
| WDEAP_HLD table | Created as a SQL-defined table (wdeap_hld.table.sql) since the original was likely SQL-created in production. |
| Sapiens branding (logos / official color codes) | Pulled colors and font choices from Sapiens.com (navy #0D256F, orange #FF5900, cream #F6ECDB, DM Sans + Inter). No official brand asset bundle. |

Ask Sapiens for: an official brand kit if the demo will be shown to their team.

## 4. Suggested ask to Sapiens

A consolidated request — single email, one prioritised list:

- DDS for every PF and LF referenced by the shipped drivers. This is by far the highest-value ask; everything else is downstream of correct table layouts.

- Source (or build artefacts) for the SPR* service program stack. Even SCAN-able RPG with bodies removed would tell us return-value semantics.

- Source for the EXTPGM callees (W4020R, SRCHKPGM, RTVCLTID, STRTVDTA, STWRTDTA).

- A small data extract (50 rows per table is fine, obfuscated PII).

- Official brand assets (logo SVG/PNG and the canonical hex codes Sapiens uses internally).

- Confirmation that the other Agency screens (WTAGTASN, WTAGTCON, WTAGTPRI, WTAGTPROD, WTAGTRTFND, WTAGTSRVRT, WTVSTTRK) share the same data file set or, if not, the missing tables they open.

A draft of this email already lives at /task-output/email-to-sapiens.md from the earlier turn — worth refreshing with the items above before sending.

## 5. Risk summary

The current demo runs cleanly as a demo. It is not a substitute for an integration build:

- Every SPR* procedure call returns a placeholder. Real business logic is absent.

- Field layouts are inferred. A column-width mismatch could cause subtle data-truncation bugs once real data lands.

- Triggers, error-popup behaviour, branding logic, and Atrium auth are all stubbed to no-ops.

- The EJS proxy workaround (option 5) is a client-side shim, not a server-side fix.

For a production port of the Agency module, treat this repo as a scaffold and replace the reverse-engineered pieces in lock-step with whatever Sapiens delivers.